Project Report Format

Implement Client Script & UI Policy (Incident)

| Date | 30 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-5468 |
| Project Name | Implement Client Script & UI Policy (Incident) |
| Team Leader | Mershitha T |
| Team Member | Nimisha T |

1. INTRODUCTION

1.1 Project Overview

Incident records need consistent and accurate data for effective triage, routing and resolution. This project shows how ServiceNow UI Policies and Client Scripts can enforce data integrity on Incident records. The solution makes fields mandatory, auto-populates values, controls field behaviour and prevents record submission when required conditions are not met.

1.2 Purpose

The purpose of the project is to make sure Incidents are created with complete and valid information, improving data quality and consistency across the platform, reporting accuracy and SLA compliance.

2. IDEATION PHASE

2.1 Problem Statement

Relying only on user awareness and manual checks can lead to incomplete, inconsistent or incorrect Incident data, which affects reporting accuracy, SLA compliance and service quality. Two specific problems were defined:

| No. | I am | I'm trying to | But | Because | Which makes me feel |
| --- | --- | --- | --- | --- | --- |
| PS-1 | a ServiceNow administrator / incident manager | ensure every Incident is created with complete, consistent data | High impact incidents can be submitted without an Assigned To value or with a mismatched Urgency | the form relies only on manual checks instead of built-in UI validation | frustrated and worried about SLA breaches and poor reporting |
| PS-2 | a service desk agent | update incident fields quickly and correctly | State can be changed directly from the list view, bypassing form-level rules | list editing skips the checks applied on the form | concerned that records get changed without proper review |

2.2 Empathy Map Canvas

User: ServiceNow service desk agent / incident manager.

| Says | Thinks | Does | Feels |
| --- | --- | --- | --- |
| "Incidents keep coming in with missing details." "I need to know who owns high impact tickets." | Incomplete data hurts triage, routing and SLA compliance. Rules should be enforced by the form, not by memory. | Creates and updates Incidents daily. Edits fields directly in list views to save time. | Frustrated by inconsistent records. Anxious about missed SLAs on High impact incidents. |

| Pains | Gains |
| --- | --- |
| High impact incidents saved without Assigned To. Urgency not matching Impact. State changed from list view without checks. | Mandatory fields enforced automatically. Urgency auto-set for High impact. Cleaner, reliable data for reports. |

2.3 Brainstorming

Ideas listed: (1) a UI Policy that makes Assignment group mandatory and Urgency read-only when Impact is High; (2) an onChange script to auto-set Urgency; (3) an onSubmit script to block save when Assigned To is missing; (4) an onCellEdit script to block State changes from the list; (5) a server-side Business Rule as a backup (out of scope for this micro project).

Prioritization: the UI Policy, the onChange script and the onSubmit script were rated high priority; the onCellEdit script medium; the server-side backup low.

3. REQUIREMENT ANALYSIS

3.1 Customer Journey Map

| Stage | User action | System response |
| --- | --- | --- |
| Create / open Incident | Opens Incident → Create New or an existing incident | Form loads with the UI Policy ready to run |
| Set Impact | Selects Impact = High | Assignment group becomes mandatory, Urgency becomes read-only and is set to High with an info message |
| Save | Clicks Submit / Update | Save is blocked with an error if Assigned To is empty; otherwise the record is saved |
| Change Impact back | Changes Impact from High to Medium | Restrictions are reversed (Reverse if false) and the record saves |
| Edit State | Edits State in the list or on the form | List edit is blocked with an alert; form update is saved |

3.2 Solution Requirement

| FR No. | Functional Requirement | Sub Requirement |
| --- | --- | --- |
| FR-1 | High Impact Field Control | UI Policy "High Impact Control" with condition Impact is 1 - High; Assignment group mandatory; Reverse if false |
| FR-2 | Urgency Field Control | UI Policy Action: Urgency read-only when Impact is High; field stays visible |
| FR-3 | Automatic Urgency Update | onChange script sets Urgency to High and shows an info message |
| FR-4 | Save-time Validation | onSubmit script blocks save when Impact is High and Assigned To is empty, with an error message |
| FR-5 | List Edit Restriction | onCellEdit script blocks State changes from the list and shows an alert |
| FR-6 | Form-based State Update | State can still be changed and saved from the form |
| FR-7 | Reverse Condition Handling | Changing Impact from High to Medium removes the restrictions |
| FR-8 | Testing and Verification | Five test scenarios: mandatory enforcement, successful save, reverse condition, list edit blocking, form update |

| NFR No. | Non-Functional Requirement | Description |
| --- | --- | --- |
| NFR-1 | Usability | Clear info messages, error box and alert guide the user |
| NFR-2 | Security | Rules are created only with administrative or configuration access; record access follows standard ServiceNow roles |
| NFR-3 | Reliability | Same rules run every time; Reverse if false restores the fields |
| NFR-4 | Performance | Validation runs in the browser with immediate feedback |
| NFR-5 | Availability | Controls are part of the instance configuration |
| NFR-6 | Scalability | Rules are defined once on the Incident table and apply to all records |

3.3 Data Flow Diagram

Level 0 data flow diagram

Level 1 data flow diagram

3.4 Technology Stack

| Component | Description | Technology |
| --- | --- | --- |
| User Interface | Incident form and Incident list view | ServiceNow Platform UI |
| Application Logic | UI Policy and UI Policy Action; onChange, onSubmit and onCellEdit client scripts | UI Policy, Client Scripts (JavaScript, g_form) |
| Database | Incident records in the incident table | ServiceNow Now Platform database |
| Infrastructure | Configured and tested on a ServiceNow instance in the cloud | ServiceNow cloud instance |
| File storage, external APIs, ML model | Not used | Not applicable |

Technical architecture

4. PROJECT DESIGN

4.1 Problem Solution Fit

Problem-Solution Fit canvas

4.2 Proposed Solution

| S.No. | Parameter | Description |
| --- | --- | --- |
| 1 | Problem Statement | Relying on user awareness and manual checks lets incomplete, inconsistent or incorrect Incident data be submitted, affecting reporting accuracy, SLA compliance and service quality. |
| 2 | Idea / Solution description | Enforce conditional field behaviour and validation on the Incident form with a UI Policy and three client scripts (onChange, onSubmit, onCellEdit). |
| 3 | Novelty / Uniqueness | UI Policies and Client Scripts work together to make fields mandatory, auto-populate values, control behaviour and prevent submission when conditions are not met. |
| 4 | Social Impact / Customer Satisfaction | Complete and valid incidents improve data quality, reporting accuracy, SLA compliance and service quality. |
| 5 | Business Model (Revenue Model) | Micro project with no revenue model; value is better data quality and service quality. |
| 6 | Scalability of the Solution | Lightweight and easy to implement; defined on the Incident table, so it applies to all Incident records. |

4.3 Solution Architecture

Solution architecture

5. PROJECT PLANNING & SCHEDULING

5.1 Project Planning

| Sprint | Epic | USN | User Story / Task | Points | Priority |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | High Impact Control (UI Policy) | USN-1 | Create UI Policy "High Impact Control" with condition Impact is 1 - High | 2 | High |
| Sprint-1 |  | USN-2 | Make Assignment group mandatory; set Reverse if false | 3 | High |
| Sprint-1 | Urgency Control (UI Policy Action) | USN-3 | Make Urgency read-only when Impact is High | 2 | High |
| Sprint-1 | Auto Urgency (onChange) | USN-4 | Set Urgency to High automatically with an info message | 3 | High |
| Sprint-2 | Save Validation (onSubmit) | USN-5 | Prevent save when Impact is High and Assigned To is empty | 3 | High |
| Sprint-2 | List Edit Restriction (onCellEdit) | USN-6 | Block State edits in the list with an alert | 2 | Medium |
| Sprint-2 | Testing the Configuration | USN-7 | Verify mandatory enforcement and successful save | 3 | High |
| Sprint-2 |  | USN-8 | Verify the reverse condition | 2 | Medium |
| Sprint-2 |  | USN-9 | Verify list edit blocking and form-based update | 2 | Medium |

| Sprint | Total Story Points | Duration | Sprint Start | Sprint End (Planned) | Points Completed | Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 6 Days | 14 Sep 2026 | 19 Sep 2026 | 10 | 19 Sep 2026 |
| Sprint-2 | 12 | 6 Days | 21 Sep 2026 | 26 Sep 2026 | 12 | 26 Sep 2026 |

Velocity = Total story points completed / Number of sprints = 22 / 2 = 11 story points per sprint (about 1.83 per day over a 6-day sprint).

Burndown chart

6. FUNCTIONAL AND PERFORMANCE TESTING

6.1 Performance Testing

| ID | Scenario | Expected result | Result |
| --- | --- | --- | --- |
| FT-01 | Assignment group mandatory when Impact is High | Assignment group becomes mandatory | Pass |
| FT-02 | Urgency read-only when Impact is High | Urgency visible but read-only | Pass |
| FT-03 | onChange sets Urgency | Urgency = High and info message shown | Pass |
| FT-04 | Save without Assigned To (High impact) | Save blocked with error message | Pass |
| FT-05 | Save with Assigned To filled | Incident saved without errors | Pass |
| FT-06 | Reverse condition (High to Medium) | Restrictions removed; record saves | Pass |
| FT-07 | State edit in list | Alert shown; State unchanged | Pass |
| FT-08 | State update on form | State change saved | Pass |
| PT-01 | Response time of onChange script | Urgency updates immediately without reload | Pass |
| PT-02 | Response time of save validation | Error appears immediately | Pass |
| PT-03 | Repeated Impact changes | Fields apply and revert correctly each time | Pass |

User acceptance testing: 7 test cases (TC-001 to TC-007) were executed; 7 passed, 0 failed and no defects were raised.

7. RESULTS

7.1 Output Screenshots

[Insert screenshot] Impact set to High: Assignment group mandatory and Urgency read-only

[Insert screenshot] Urgency set to High with the info message

[Insert screenshot] Save blocked: "Assigned To is mandatory for High impact incidents."

[Insert screenshot] Reverse condition: Impact changed from High to Medium

[Insert screenshot] List edit blocked: State alert

[Insert screenshot] Form-based State update saved

8. ADVANTAGES & DISADVANTAGES

Advantages

Incidents are created with complete and consistent data.

Users get immediate feedback on the form without waiting for the server.

Lightweight and easy to implement using standard ServiceNow configuration; no server-side code.

Reverse if false removes the restrictions automatically when Impact is no longer High.

Disadvantages

The controls run only in the user interface; records created by other routes (such as imports or integrations) do not run client scripts.

The onCellEdit script blocks all State changes from the list, for every user.

The onSubmit check covers only Impact = High and Assigned To.

9. CONCLUSION

The project shows how UI Policies and Client Scripts work together to enforce dynamic field behaviour, automate updates and prevent incorrect data submission on Incident forms. With the onChange, onSubmit and onCellEdit scripts and the UI Policy actions, fields such as Assigned To and Urgency respond correctly to changes in Impact, keeping the data clean and consistent. The solution is lightweight, efficient and easy to implement.

10. FUTURE SCOPE

Add a server-side check (for example a Business Rule or Data Policy) as a backup to the client-side rules.

Extend the rules to more fields, conditions and other tables.

Allow selected roles to edit State from the list view.

11. APPENDIX

Source Code

onChange Client Script (Impact)

function onChange(control, oldValue, newValue, isLoading) { if (isLoading ¦¦ newValue == '') { return; } if (newValue == '1') { g_form.setValue('urgency', '1'); g_form.addInfoMessage('Urgency set to High for High impact incident.'); } }

onSubmit Client Script

function onSubmit() { if (g_form.getValue('impact') == '1' && g_form.getValue('assigned_to') == '') { g_form.showErrorBox( 'assigned_to', 'Assigned To is mandatory for High impact incidents.' ); return false; } return true; }

onCellEdit Client Script (State)

function onCellEdit(sysIDs, table, oldValues, newValue, callback) { alert('State cannot be updated using list editing. Please open the Incident.'); callback(false); }

Dataset Link

Not applicable. No dataset is used in this project.

GitHub & Project Demo Link

[Add your GitHub repository / project demo link here]